|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **S/N** | **Projects** | **Leadership framework Category** | **Achievement Summary (120 Characters maximum)** | **Achievement Description (500 Characters maximum)** | **Team/ Names** |
| 1 | **DFTP Integrated team for Focused Delivery and SAFE of Forcados CLP one month ahead of schedule.** | Learner Mindset.  Maximize performance.  ​Live our values and Goal Zero | To restore verifiable E2E integrity of the Forcados Crude Loading Platform. PMT, in close collaboration with Contractor and Internal stakeholders delivered full scope of work one month ahead schedule at Goal Zero, despite significant weather challenge and unease around Contractor safety culture. | The scope was divided in 2 phases: P1 to be completed in May-June for Forcados and P2 in October good weather window in Bonny. PMT, in close collaboration with Contractor and Internal stakeholders delivered full P1 scope of work one month ahead of schedule at Goal Zero, despite significant weather challenge and unease around Contractor safety culture. The substructure is now fully protected and helipad back in use after 7 years outage. | ***PMT:*** *Chris Ubuane, Ezeocha Chisomaga*  ***Project Team:*** *Iheanyi Opara, Kent Wolu, Ige Mike, Obiora**Onyemaenu, Omonriawo Felix, Nwaorgu, Chinazam*  ***PS Team****: Frank Faustina, Pius Etebu, Hassan Ibrahim, Augustus Daddie, Nzereogu Collins*  ***HSE:*** *Etsano Emma, Kelechi Onyeali; Umetiti Ugo* |