## Slide 1: Optimization of ETSOM Global Charges to save $1M ($440K by Dec 2023 & $560K by 2024)
Fit4 ID
I-0899428
Workstream | Opex
Location(s) | SPDC
Current L-Gate | L1 | Initiative Lead | Ubong EDEM
L1 Date | 01 Sep 2022 | Initiative Sponsor | Femi ADEYEMI
L2 Date | 31 March 2023 |  | 
Problem Statement
It currently costs SCiN circa $13M in ETSOM Global Charges which covers GI accounts and associated services for both staff and contractors, with GI for staff accounting for $3.8M of the total cost, while GID for contractors and shared associated services costs account for $2.9M and $6.3M respectively. Post reshape, it has become increasingly difficult to secure JV partners approval to service these charges as number of staff is expected to have reduced with likelihood of a Category 3B cost recovery risk. There is opportunity, therefore, to optimize the number of GI accounts and associated services cost to reflect reduced staff numbers post reshape by using cheaper alternatives to GI accounts and save circa $1M.
Initiative Description
This initiative seeks to optimize ETSOM Global Charges by migrating some eligible personnel GI accounts to a cheaper alternative platform. Key areas of focus are: Upgrade, identify and resolve any performance issues on the alternative platform Migrate about 400 GI-D account users to the alternative platform in 2023 and 600 in 2024 Optimize consumption items/cost buckets for possible additional savings
Estimate Impact
High level assumptions – $440K target savings in 2023 & $560K in 2024.
Key Stakeholders
Project Sponsor: Femi Adeyemi, Oghale Akpobome Implementation Lead: Ubong EDEM/ Eka Ituen Project Team Members: Enyinnaya Ikedichi / Bobby Ekpo (Applications) Femi Ejiwunmi (System & Support Improvement) Kings Ituen (Network Improvement) Uche Nwichi (ShellNigeria Support) Emuobosa Fabolude (ETSOM Consumption items optimization) Project Coach: Lasbery Ogofia/Gbolade Akinola
Decisions needed to mature
Go/No decision post pilot implementation Approval for migration of nominated accounts by respective GMs
What does success look like at the end of the Sprint

## Slide 2: Proposed Implementation Plan
2023 | Feb |  | Mar |  | Apr |  | May |  | Jun |  | Jul |  | Aug |  | Sep |  | Oct |  | Nov |  | Dec | 
Hardware Provisioning and Platform testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Support Organization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Improve and Rebrand |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Migrations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Major Milestone
Decision
Setup test hardware platform
Develop test scripts for existing applications
Identify and Onboard Testers
Run Pilot testing
Review support organisation and optimise
Optimise Request & onboarding process
Resolve issues from testing
Develop User guides and support documentations
Troubleshoot & fix Platform Performance issues
Procure branding items
Execute Comms Plan
Develop Comms Plan
Analyze users
Migrate identified personnel in other functions
Pilot Users migrated for test
Hardware Strategy Agreed
GO/NO GO
Migration Begins