## Slide 1: Marine Logistics
Competence & Capability Workstream (WS3)

## Slide 2: 2021 Proposed Deliverables – Proposed
2
S/N | 2021 Proposed deliverables
1 | Rig move simplification (NPT reduction)
2 | Broadening/STIA for identified Marine talent in STASCo
3 | Inshore Marine Ops: Restructuring/simplification
4 | Creating SCiN Marine Connect for best practice sharing
5 | Integrating FPSO Mariners into Daily MOC call
6 | Bringing all Logistics spend/budget under Logistics Mgr as budget holder

## Slide 3: 2021 Proposed Deliverables – High Level Delivery Plan
3
S/N | 2021 Proposed deliverables | Actions | Timeline/Due date | Status
1 | Rig move simplification (NPT reduction) | Data compilation & analysis | May 2021 | Completed
 |  | Conduct solutions workshop/session to define simplification strategies | June 2021 | Completed
 |  | Implement improvement steps in scheduled rig move | IAP-driven | Ongoing
2 | Broadening/STIA for identified Marine talent in STASCo | Identify candidate(s) | June 2021 | Not Started
 |  | Define learning objectives | August 2021 | Not Started
 |  | Determine target OU | September 2021 | In view
 |  | Kick-off STIA | Dec 2021/Jan 2022 | In view
3 | Inshore Marine Ops: Restructuring/simplification | Data compilation | May 2021 | Completed
 |  | Data Analysis | May 2021 | Completed
 |  | Define/Determine improvement strategy | June 2021 | Completed
 |  | Implement improvement steps | July – August 2021 | Ongoing

## Slide 4: 2021 Deliverables – Implementation Details
4
INSHORE MARINE OPS
8 CN recruits
Marine Services sub-team (to service Ops, MOC & Assurance)
RIG MOVE SIMPLIFICATION
Agile approach
Assign Rig Move Lead
Clearly define rig move vessel requirements early on
Ring-fence rig move support vessels