## Slide 1: SPDC OP21 MARINE EQUIPMENT/BUDGET PLAN VS ACTUAL
Sept 2022 YTD Budget Performance (Marine Vessel only Spend) - Spend of F$82.95m VS Realigned Budget of F$102.75m-( 81.%).
YTD Sept. Avg 2022 Vessel Demand Plan vs Actual- 175 vs 135. (Covers Security, Wells/WRFM, Pipelines, East, West, COG Projects). Excludes SNEPCo-11 and EPC vessels.
Overall, OP21 marine Equipment Demand vs Actual is within approved plan albeit budget realignment done, some reallocations done others ongoing.
*Marine Vessel Only Budget and spend Common Costs and AF
Discuss
Chart: SPDC OP 21 Marine Vessel Demand vs Actual YTD September 2022
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Avg YTD Sep
Approved Demand (Plan) | 152 | 169 | 171 | 202 | 187 | 174 | 181 | 182 | 161 | 175.4444
Active Vessels in OP 21 Demand (Actual) | 112 | 129 | 124 | 147 | 155 | 148 | 119 | 138 | 147 | 135.4444