## Slide 1: BOGT ELECTRONIC MEAL TICKET SYSTEM PROJECT CHARTER
BOGT AMIS

## Slide 2
BOGT ELECTRONIC MEAL TICKET SYSTEM PROJECT
  Production Unit: Central East Hub - Bonny
  Project Owner: Osita Nnajiofor/Brossa Isaac
  Process Custodian: Bob-Manuel Iroloye/Yisa Tairu
  Process Focal Point: Akpala Ude/Okoye Stella
  Process Stakeholders: Terfa Iortsuun, Ireti Omotoso, Roddy Simon, Nosike Dave, Osemwegie, David, Deinbo Briggs
PROCESS OWNERSHIP
OPPORTUNITY STATEMENT
Opportunity Framing
Stakeholder engagement
Procurement of IT hardware
Installation of hardware
Start Up
Track Gains
Sustain
SCOPE
BUSINESS CASE
GOAL
POTENTIAL ROADBLOCKS/ ISSUES
Gross Cost
IT hardware Procure/Install N4,050k and $20k
Soft Benefits:
- Continuous Improvement
- Improved wrench time
- Reduce Stress
COST/BENEFITS
BOGT has an average daily POB of approximately 760 (camp and off camp) and 90% of this use the catering facility. Catering constitutes 4% (F$1.6m) of the total (F$39.7m) operating expense of the Bonny Oil and Gas Terminal – OP17 data
Currently, access to catering facilities is controlled by manual ticketing which is jointly managed by the BOGT asset management team and the catering vendor.
This manual process has a margin for error of +/- 7% which is a significant value erosion
The e-ticketing will greatly reduce this error margin, introduce improved efficiency, and bank cost savings.
E-ticketing is currently used at the CEH-Gbaran PU and has proven benefits which include OPEX reduction, Man-hour improvement among others.
By using e-ticketing for catering services BOGT will:
Reduce expenditure by an estimated 12% on catering and 1% on overall OPEX
Improve wrench time by reducing non productive time spent on catering access point queue
Demonstrate commitment to our Continuous Improvement journey through application of proven technology
Catering cost reduction and process improvement
Domiciliation of backbone IT server at PHC without a back-up at BOGT.
100%
50%
16/07/18
06/10/18
PROCESS STATUS
100%
100%
Health
% Compl
Completion Date
Start Date
Overall Health Status (Current)
Opportunity Framing
Hardware procurement
Installation/Test-Run
Start Up/Gains Tracking
24/09/18
05/10/18
Continuous
Gross Hard Benefits*:
Catering Cost Reduction - $192k/annum (estimated)
30/11/17
13/09/17
20/09/18