## Slide 1: PROVISION OF THIRD-PARTY JETTY SERVICES @ BOMADI JETTY
L2 date
Initiative lead
Eleanya Kalu
Current stage gate
L0
Initiative sponsor
Chioma Okpoechi
L3 date
30th September
18th August
Problem statement
  OP19 requires that 15 Southern Swamp wells and 2 workover wells be delivered between 2020 and 2022 with mandate to drive down cost through the “beat the plan and the competition” initiative. In line with this drive, Bomadi Jetty was identified as an alternative supply base to support the drilling operations with estimated savings of $246k per well. This is mainly due to the closeness of the jetty to Southern Swamp areas and the resulting lesser travel time compared to Ogunu jetty. In addition, Bomadi Jetty is within the Inland Water Ways jurisdictions and as such, it is also excluded from pilotage and conservancy charges which are statutory payments associated with the use of Ogunu jetty.
Initiative description
This initiative is for Bomadi jetty to be used as an alternative supply base for movement of fast-moving materials and other consumables except OCTGs and explosives. Equipment requiring roll-on roll-off operations will also not be moved through the jetty.
The benefits are as follows:
Save costs from equipment rentals, fuel consumption, security escort utilization differential, non-requirement for payment of statutory NPA fees, etc
*Save personnel from HSSE exposure from long travel time along the waterways
Estimate impact
Wave ID
Location(s)
SPDC – Provision of Supply Base Services at Bomadi
Workstream
Opex
Key stakeholders
Decisions needed to mature
What does success look like at the end of the 3 week sprint
  High level assumptions – Based on the recent analysis exercise done the savings per well is about $246k per well translating to a total of $4.18m
  With the campaign now on the 4th well, and the delay in securing NAPIMS approval, the estimated saving from the remaining wells (13 wells) is now $2.2m over the campaign period up to 2022
  Project Sponsor: Antony Ellis
  Implementation Lead: Michael Soluade
  Project Team: CP, Asset, Wells and Logistics teams (Eleanya Kalu, Bartholomew Obata, Aminu Olasunmbo, Michael Soluade, Tajudeen Adebayo, Dorothy Eboh).
  BGR manager
  Continue to pursue NAPIMS approval of the single source strategy
  Consider SHELL sole risk if NAPIMS approval is further delayed.
  Secure NAPIMS approval of Strategy
  Progression to L3
  Issue Commercial ITT to Contractor