## Slide 1: PROJECT CHARTER:Auctioning of decommissioned kitchen equipment in FLBs
Problem Statement
Several obsolete kitchen and laundry equipment which were decommissioned from SPDC kitchens are currently retained in various storage spaces across the FLBs and base locations. This also includes disused household furniture items such as workstations, chairs, fridges, water dispensers which occupy valuable spaces and constitute safety risk in the locations. It is therefore proposed to progress disposal of these equipment at their salvage value to generate income for SPDC. The disposal will also free up storage spaces where these items are currently stored and eliminate fire risks associated with combustible components of these items.
Objective
This initiative seeks to; Inventorise all disused kitchen, laundry and household equipment warehoused across all field logistics bases to ascertain the volume and current physical conditions. Disposal of all the items items to eliminate cost of storing these items in the various warehouses.
Cost Saving Targets
High level assumptions – US$100,000 savings, which is expected to accrue from cost of disposing these equipment and furniture items.
Scope
Disused kitchen equipment across FLB-East ,West locations and IA/RA Obsolete household equipment (furniture, fridges and water dispensers etc) across FLB East and West locations
Key Stakeholders
Project Steering : David Nosike, Uduaghan J, Okereke IK Implementation Lead: Sola Alabi Project Team: Sola Alabi, Okwelum Felix, Odia Enaohwo, Aboderin Yemi , CR External Stakeholders: Community vendors
Deliverables
Up-to-date Asset register of all obsolete kitchen/laundry/household equipment in FLB-East and West locations. Disposal of all obsolete kitchen/laundry/household equipment in FLB-East and West locations.
Key Risks : Mitigations
Community demand for items : Engage identified stakeholders Disposal of junk items : Engage waste management team Handling of materials: Follow item handling/movement procedures
Key Activities and Timelines
High Level Project Plan |  |  |  |  |  |  |  |  |  |  |  |  |  | 
# | Activity | Key Resources | 18-May | 25-May | 2-Jun | 8-Jun | 15-Jun | 22-Jun | 29-Jun | 6-Jul | 13-Jul | 20-Jul | 727/2024 | 3-Aug
1 | Review and fine tune identified scenarios | Project team |  |  |  |  |  |  |  |  |  |  |  | 
2 | Engage project steering committee | DE, Other leaders |  |  |  |  |  |  |  |  |  |  |  | 
3 | Engage External Stakeholders | Govt. NAPIMS |  |  |  |  |  |  |  |  |  |  |  | 
4 | Develop and communicate execution plan | Project team |  |  |  |  |  |  |  |  |  |  |  | 
5 | Demobilisation of impacted contracts/personnel | Project team |  |  |  |  |  |  |  |  |  |  |  | 
6 | Implement Cost Saving Initiatives /structures | Project team |  |  |  |  |  |  |  |  |  |  |  |