## Slide 1: Deploy effective milk run to avoid ~$0.5M marine cost by Dec 2023
Problem Statement
The field locations in the West are mostly located in swamps. The movement of materials in these locations for operations require marine logistic resources. The Marine function provides Milk run operation across the business for efficient utilization of Marine resources. In 2021, poor planning and behavioral pattern led to multiple adhoc request of special vessels which resulted in the West Assets spending circa $0.5M above OP22 plan.
Initiative Description
This initiative is to streamline activities & material request through proper planning to align fully with the milk run structure. Furthermore, it will help to build a learner mindset to ensure the desired behavioral pattern. This is targeted to reduce avoidable adhoc request cost from circa $0.5M to $0.05M by December 2023.
Estimate Impact
High level assumptions: Cost avoidance of $0.5M People impact: Enable desired behavioral pattern for the West Team
Key Stakeholders
Project Sponsor: Busari Abiodun Implementation Lead: Sotonye Georgewill Project Team: Adanma Uduanochie, Igboerika Francis, Ozoemenam James, Gombe Nasiru, Abdulrahman Hafizu, Egbe Pat, Edith Irem-Oko, Olasupo Olageshin, Okey Anozie, Chinedu Onuoha
Decisions needed to mature
Adopt a time-based structured marine vessel milk run schedule as against the adhoc demand-based milk run currently in effect. Adhoc requests to be sent in at least 3 weeks before demand except for emergencies Approval of adhoc requests should be from the Asset manager after Marine & Cost leadership panel (CLP) clearance.
What does success look like at the end of the Sprint
Secure management endorsement on identified “decision to mature” for the initiative Clear implementation plan in place with potential risks and mitigations; cross L3 gate Alignment with key stakeholders
L2 date
Initiative lead
Sotonye Georgewill
Current stage gate
L1
Initiative sponsor
Busari, Abiodun
L3 date
02/05/2023
22/04/2023
I-1983312
Fit4 ID:
Location(s)
SPDC – Production Asset - West
Workstream
OPEX