## Slide 1: Project Title: AGG Reliability Improvement/No Trips for 90 days
Project Scope/Actions :
Improve proactive threat monitoring across all AGG systems(RTM, SOS)
Implement L5,L6 and L7 on Smart connect on key AGG equipment
Implement critical spares list on key AGG equipment
High-level Timeline:
L0-L1: July 2019
L2: August 2019
L3: August 2019
L4: September 2019
L5: October 2019
Initiative End
Critical Success Factors:
Appointment of SOS Equipment owners
Weekly/Monthly review and KPI monitoring dashboard developed
90% tag update and alignment on PI/Smartconnect
Harmonised critical spares list Go-Live
90 days without trip****
Potential Benefits & Measurement:
Improved FCF
Production & Resource Optimisation (Improved capacity utilization)
Upskilling of operations/maintenance personnel on proactive and RTM tools and processes
Charter Template
Project Sponsor: Onyeka, Ikechukwu
Implementation Lead: Ekpudu Larry
Project Team: Ekpudu Larry, Arowosafe Odewale, Salami Tayo, Udo Uzochukwu, Ogba Okpako, Ukenye Sunday, Maduka Uche
Business Case/Objectives:
Sustain asset reliability and availability
Need to reduce gas flaring at AGG due to multiple trips and re-starts.
Stabilize and sustain production volumes, increase FCF
Need to reduce HSSE exposure of CRO/field operators and maintenance personnel due to multiple station starts.
Need for increase in wrench time of field operations/maintenance personnel.

## Slide 2: Weekly cadence commitment template
No. | Action | Action Party | Threat | Due Date | Status
1-1.1 |  |  |  |  | 
1-1.2 |  |  |  |  | 
1-1.3 |  |  |  |  | 
1-1.4 |  |  |  |  | 
1-1.5 |  |  |  |  | 

## Slide 3: Weekly cadence commitment template past 7 days
No. | Action | Action Party | Threat | Due Date | Status
10-4.1 |  |  |  |  | New
10-4.2 |  |  |  |  | New
10-4.3 |  |  |  |  | 
10-4.4 |  |  |  |  | 
10-4.5 |  |  |  |  | 
10-4.6 |  |  |  |  | 
10-4.7 |  |  |  |  | 
10-4.8 |  |  |  |  | 
10-4.9 |  |  |  |  | 
10-4.10 |  |  |  |  | 
10-4.11 |  |  |  |  | 
10-4.12 |  |  |  |  | 
10-4.13 |  |  |  |  | 
10-4.14 |  |  |  |  | 
10-4.15 |  |  |  |  | 
10-4.16 |  |  |  |  | 

## Slide 4: L1 – L5 Gates