## Slide 1: Reward Staircase and Implementation Timeline [FIRM CANDIDATES]
Delivery Timeline (Mnths) →
15 May 2018 – 15 Aug 2018
14 Feb 2018 – 14 May 2018
Already identified in Strategy Workshop. WHM proposal preparation ongoing
Currently on GL, MRT required to optimize lift rate
All candidates in Firm Category has GL Mandrel and has been on GL in the past, and are selected GL Optimization
Well down on WHE/FL vandalization, AF Funded
Requires FL & GLL Availability Check
Range of reward (L/B/H): 2775/3050/3418 bopd
Note:
For the producing wells (i.e. Tranche 1&2): The gain is incremental due to GLOP and GLVCO (if necessary)
For non-producing conduits (i.e. Tranche 3 - 6): The reward is the expected potential of executing all activities (including GLOP) necessary to restore the conduits. These conduits flow sub-optimally without gas lift, and in some cases cannot sustain flow on NF.
IMOR001T:D2000X
IMOR013L:D6000A
IMOR019S:D2000X
IMOR021L:D2000X
IMOR025S:D1000X
IMOR026S:D2000X
IMOR032L:D2000X
IMOR032S:D1000X
IMOR037L:D2000X
IMOR063T:D2000X
Tranche 1
IMOR010L:D2000X
IMOR021S:D1000X
IMOR025L:D2000X
IMOR058T:D2000X
IMOR005S:D1000X
IMOR030L:D8000N
IMOR036S:D4000X
IMOR044S:D9000N
IMOR055S:D1000X
IMOR057L:D6000P
IMOR044L:E4000N
IMOR048S:D2000X
IMOR012S:D2000X
IMOR060T:D2000X
IMOR033L:D2000X
Tranche 2
Tranche 3
Tranche 4
Tranche 5
Tranche 6
16 Aug 2018 - Nov 2018
Pending Ejection from AF
Back To Why? What? Next
Base Case Potential
Conduit Count
Low Case Potential
High Case Potential
STAIRCASE LEGEND