## Slide 1: Opex reduction- Certified Electrical Equipment Optimization
Business Case:
There is a challenge of OPEX cuts constraining cash availability to fully execute Certified Electrical equipment in SCiN installations .
In addition , the minimum site manning (limited personnel) as part of the covid control measures being taken as well as the limited available spaces in OTC/ETC (quarantine area) .
The Asset are currently having limited number of personnel on duty ( post Reshape) and this may result to large-scale maintenance activities constantly being deviated .
It is necessary to carry out further optimization to deliver within 0P 21 budget without compromising to the safety and Security of personnel and Asset.
Objective:
Optimized Preventative Maintenance tasks including scope, frequency (time or condition), production criticality and pass/fail criteria
Achieving cash preservation on EX lighting spend ,4 -8 yearly ex Motors PMs etc
High-level Timeline:
L0- L1: March 2022
L2: June ,2022
L3: August 2022
L4: October 2022
L5: December 2022
Initiative End
Potential Benefits & Measurement:
Cost savings circa $ 200k
Improve Asset Reliability and availability
Project Scope/Actions :
Develop implementation plan.
Review of Historical /data in SAP –
Replacement strategy / Ex Lighting Selection
Update / adoption of Maintenance plans)
Critical Success Factors:
Availability of SAP-data from Asset Teams
Engage Asset Managers on expected benefits
  Project Sponsor: Fraeijhoven John
  Implementation Lead: Chibuzo Onumadu
  Project Team:
  Diana Osaigbovo
  Chukwu Vivian
  Field Electrical supervisors across PUs