## Slide 1: Reduce NPT for West Hub Marine Convoy Supply Vessels
PROJECT OWNERSHIP
IN:
SCOPE
BUSINESS CASE
GOAL
POTENTIAL ROADBLOCKS/ ISSUES
OUT:
Gross Hard Benefits*:
Soft Benefits:
On–time delivery of spares/materials in field locations.
Better improved convoy services.
Optimized marine route planning (Journey management).
BENEFITS
PROJECT STATUS
G
Y
R
On Track
Delayed
Stopped
Health
% Compl
Completion Date
Overall % Compl
%
IDENTIFY
IMPROVE
SUSTAIN
CLOSE
  Marine vessel used for Milk-run deliveries.
  AGO/Fuel delivery vessels
Reduction in logistics cost of vessel hire
Reduction in marine safety exposure
Reduction in Convoy movement cycle time.
  Data availability for analysis of current reality
  Support from logistics team and field asset leadership
  Security challenges
  Outstation personnel carrier boats.
  Line Handling Tug boats for export operations.
  Jack-up barges and other marine vessels for project activities.
    The West Hub asset consists of 4 nodes (Tunu, Otumara, Forcados, & EA) each with its own sub-facilities. Spares and other production tools/materials are delivered in batches as milk-run to the different facilities in a convoy system managed by logistics. Challenges have been faced in having the convoy depart for their various destinations in time without unnecessary delays. There is therefore need to identify all the issues/processes surrounding these delays, and thereafter put in place a framework to address the inefficiencies for sustainable improvement.
JUL 2019
NOV 2019
AUG 2019
DEC 2019
    In view of the aforementioned challenges, there is an opportunity to optimize the convoy movement through a transparent reporting system that strengthens cost accountability and planning.
OPPORTUNITY STATEMENT
Team members
1
To optimise convoy movement and reduce the Non-Productive Time by 25% there by reducing asset exposure to high cost of vessel hire.
Reduction in total convoy cycle time from 7 days to 5 days.
  Business Unit: Production
  Project Sponsor: Meshach Maichibi
  Process Owner: Meshach Maichibi
  Project Manager: James Ozoemena
  CI Coach: Fasakin Faniyi
Joseph Ejumeriona
Paul Akhimien
Adetila Sam
Igben Kingsley
Okolo Charles
Mega Rufus
Ehinmitan Gbenga