## Slide 1: BNAG OPTIMISATION 2
  Business Unit: Production
  Project Sponsor: Ireti Omotosho
  Champion: Udoka Onuoha
  Project Manager: Udoka Onuoha
  Facilitator/Coach:
PROJECT OWNERSHIP
There is an opportunity to improve the production from BNAG from the current <300mmscf/d to >350mmscf/d by optimizing the well configuration and assuring the accuracy of the fiscal metering infrastructure.
OPPORTUNITY STATEMENT
IN:
- Measure well, bulk and export volumes and optimise
. Replace densitometer and validate fiscal meter
- Restore dehydration unit.
SCOPE
BUSINESS CASE
  Team Members:
  Udoka Onuoha
  Akpaibor Pius; Udobata Uche
  Obiazi Kilali; Brossa I/Bob-Manuel
GOAL
POTENTIAL ROADBLOCKS/ ISSUES
OUT:
- Restoration of individual well’s vortex meters
- Restoration of FOC and remote control capability.
Gross Hard Benefits*:
Soft Benefits:
BENEFITS
PROJECT STATUS
G
Y
R
On Track
Delayed
Stopped
Achieve trust and good reputation with customer.
Co-ordinating implementation of improvement plan actions with field personnel.
100%
100%
27/10/17
26/1017
26/10/17
23/10/17
100%
23/10/17
23/10/17
Health
% Compl
Completion Date
Start Date
Overall % Compl
20%
IDENTIFY
ENGAGE STK
STK APPROVAL
10%
15/11/17
27/10/17
IMPLEMENT
Increase BNAG Export from <300mmscf/d to >350mmscf/d.
in recent months, production from BNAG (450mmscf/d capacity) has dropped to less than 300mmscf/d whilst the customer demand from the plant has consistently been at 400mmscf/d.
BNAG Optimization 2 aims to determine baseline potentials of the individual wells, actual bulk production and export volumes(for comparison with the fiscal meter reading). And optimize to improve the plant production to >350mmscf/d. Other deliverables of the project are:
Replacement of densitometer and revalidation of the fiscal meter
Restoration of the dehydration system to achieve contractual dewpoint specification of 5degC.
Optimize gas production from BNAG and increase the plant’s export to NLNG from the current <300mmscf/d to >350mmscf/d
Gain an understanding of the challenges and issues with BNAG Operation
Ensure accuracy of the BNAG fiscal metering infrastructure.
Restore BNAG dehydration unit to achieve contractual dew point specification.