## Slide 1: Agbada Strategy Meeting
Production Syndicate Report Back
Alepaye Babatunde
Production Unit Manager

## Slide 2
HSSE & PEOPLE
1.0

## Slide 3: THE PEOPLE SYNDICATE; REPORT OUT
 | Opportunities | Reward | Challenges | Recommendation/Improvement Plan | Action Party
1 | Improve on Support staff Salary Contracts, T&C |  | Stagnant Salary: Contract valued not reviewed regularly thus negative impact on CN salary upgrade. Untimely payments (late P.O.s) Terms of contracts (No pension) No ID Cards Delayed payment after SE issued to contractor | CH Workshop for Land East Monthly Performance Review by the CH & Cos Contract status dashboards Regulate no of contracts a CH can hold to ensure effectiveness Black listing under-performing contractors and reassign. | AMIT PUM C&P
2 | Infrastructure Issues |  | Conference room Chairs House Keeping Structural integrity (failing Caravan) | Fast-Track delivery of conference room chairs Handover FOC house-keeping to Infrastructure team Carryout Structural Integrity assessment | AMIT PUM PUM
3 | Catering |  | Quality of food Variety of Food Time of arrival of the food vendor to the FOC | Hold a review meeting with Infrastructure team to address issues raised around food quality Enhance delivery time | AMIT Welfare team
4 | Rewards and recognition |  | Limited Voucher No Commendation to support staff Leadership representation | Develop robust Rewards & Recognition Scheme | PUM/AMIT

## Slide 4: THE HSSE SYNDICATE; REPORT OUT
 | Opportunities | Reward | Challenges | Recommendation/Improvement Plan | Action Party
1 | Encroachment on Road & Facilities |  | Unrestricted access Bush burning around Wellheads | Team to create awareness, detection & follow-up Awareness on Boundary mapping on our facilities Share surveillance contractor reporting template to team leads and PUM After mapping, put a strategy for RoW markers and Wellhead fencing Engagement with community (via Roadshows) | Encroachment team Encroachment team and Geomatic AMIT Encroachment team & AMIT (ER)
2 | PPE |  | Poor Quality Delivery time: Delayed distribution of PPE to staff | Tie-in into the Corporate improvement project Timely distribution to staff | AMIT/SE Lead PUM
3 | Security |  | Minimum Escort requirement for facility not met | Improve on the number security escorts available | LEH Security (Charity)
4 | Process Safety Issues |  | Carry over/Leaks Passing valves | Progress PSF gap closures | PUM
5 | HSE competence development |  | Delay in implementing to HSE training e.g PtW training | Corporate SE to Implement compliance HSE training schedule. | PUM
6 | Logistics |  | Difficulties in convening 3 personnel at the back of IZUZU pickup | 2 personnel recommended to sit at the back because of long distance travel | PUM/Mtce lead

## Slide 5: Oil
PRODUCTION ENHANCEMENT
2.0

## Slide 6: PRODUCTION ENHANCEMENT SYNDICATE REPORT OUT
 | Opportunities | Reward |  | Challenges | Recommendation/Improvement Plan | Action Party
 | Potential | Oil kbopd | Gas MMscf |  |  | 
1 | Existing oil | 41.0 |  | Long term deferment (OGUT24T, AHIA03S, AGBD34L, AGBD30L, AGBD056L, AGBD052L/S, ELWA015L, OBEL001L). Gas lift sharing challenges. MSDV reliability on test facility. Metering reliability and accuracy Availability of 2 working test separator to conduct MRT for dual string Validity of the current 41 bopd. Mean time to restore quit wells. | CWI to mobilize and restore production. FMT/WRFM to restore and optimize production from OGUT24T, AHIA03S, AGBD34L, AGBD30L, AGBD056L, AGBD052L/S, ELWA015L, OBEL001L. Re-validate potential through MRT and welltest. Conduct MRT for gas lift optimization and revalidation of well potentials for all gas lifted wells Restore availability of 2 test separator to enable MRT for gas lifted wells. Put MRT plan in place for operations to carry out In-house CWI capabilities to speed up response time. Sustain quit well approach to restore quit wells | AMIL WRFM/FMT CWI
2 | Existing condensate based on early NAG gas capacity of 23 MMscf/d | 3.0 |  | Availability of interfiled to allow full production of well. Inability to produce NAG when AG is out Inability to produce NAG when TNP is out | Strategy that allows production of gas wells to maximize condensate production (Agbada / Obigbo) Plant modification Create a storage tank to store condensate from NAG and slight plant modification. | AMIL WRFM/FMT Ops Process
3. | Bean optimization for W8T, and 44S | TBC |  | Confirmatory MER DPR Allowable | Optimize bean up for all producing conduits as per DPR allowable. Obtain DPR allowable Validate increment gain as per PSO. Close out bean up opportunities from PSO | Ops WRFM/FMT
4. | CIWRS (ca. 30 conduits) / Medium/High identified by Ops team + some opportunity in Rumuahia Axis (ca. 7.0kbopd) | 12.5 |  | Funding Execution capabilities | Revalidate surface scope and opportunities for the closed in wells. Prioritize opportunities based on potential from the wells. Cost evaluation Funding for restoration. Possible proposals incorporating extended scopes | AMIL WRFM/FMT CWI/Asset Engineering Ops
 | Total | 55.5 |  |  |  | 

## Slide 7: PRODUCTION ENHANCEMENT SYNDICATE REPORT OUT
 | Opportunities | Reward |  | Challenges | Recommendation/Improvement Plan | Action Party
 | Potential | Oil kbopd | Gas MMscf |  |  | 
5 | Additional condensate production from restoration of AGBD067T gas well (as a swing well) |  |  | Well not commissioned because of fish in hole | Retrieve stuck fish | AMIL WRFM/FMT CWI

## Slide 8: PRODUCTION ENHANCEMENT SYNDICATE REPORT
 | Opportunities | Reward |  | Challenges |  | Recommendation/Improvement Plan | Action Party
 |  | Oil kbopd | Gas MMscf |  | Cost |  | 
1 | Grow Rumuahia node Oil production IPSC from 6.5 to 10 kbopd by Restoration of production from closed in wells, and bean up AF = 0.7kbopd ??? (Mini 1L Current capability prior to WSO) Other Opportunities = 2.8 kbopd** | 3.5 | 5* | Funding Gas flare limit Bulking effect (Mini Nta field) Security | WIP | Asset management to resolve funding Repair FL and Whd equipment WRFM to resolve flare limit DNL AND OPS TO fast-track the review and scope-revalidation Improve security at Mini Nta Manifold/wellhead cluster | AMIL * DNL/WRFM * PROCESS/OPS CWI Asset Engineering
2 | More production from Oguta through effective utilization of produced gas | 4 | 12 | Funding Gas flare limit No gas injection facility Poor location access road especially during rainy session | WIP | Put in place robust gas injection contract Improve location accessibility | AMIL/PUM C&P * DNL/WRFM * PROCESS / OPS
3 | Improve equipment availability and reliability through enhanced production equipment maintenance monitoring | - | - | 1 Delay in getting back equipment from workshop. 2. Repeated reworked and less value for money 3. Delay in spares ROS. |  | Asset to be involved in witnessing equipment performance test post repair at OEM and IA workshop. Early issue of PO to viable vendor | PUM/Mtce Lead C&P
4 | Reduce oil theft and improve TL availability from Rumuahia NODE |  |  | Frequent EGBM/ASSA/AWARA/RUMU TL outage due to illegal bunkering | WIP | Renovate Assa FS and Mini Nta manifold guard huts for GSA usage to enhance monitoring of TL in Rumuahia axis. Pipeline to ensure CAST contractor improves on pipeline ROW monitoring and payment of surveillance workers | * PIPELINES/AMIL/PUM
5 | Improve reconciliation factor and oil allocation by 20% through enhanced BSW trending, improve deferment tracking and monthly metering revalidation | 1.3 | - | Logistic and availability of meter proving contractor Meter proving high cost | WIP | Improve sampling, BSW trending and meter proving. Set up in-house meter proving team to carry out meter proving | PROGRAMMING PUM/AMIL
* No AG solution and produced gas will be flared.
**Risked potential from opportunities inventory (see opportunities inventory for the details)

## Slide 9: PRODUCTION ENHANCEMENT SYNDICATE REPORT OUT
 | Opportunities | Reward |  | Challenges | Recommendation/Improvement Plan | Action Party
 | Potential | Oil kbopd | Gas MMscf |  |  | 
1 | Current gas potential of 23 MMscf/d (AGBD068) |  | 23.0 | Sampling points at 12 o’clok position instead of 3 or 9 o’clock position. | * Re-engineer sampling points Confirm actual dry gas potential through MRT for all gas wells. | Asset Engr WRFM/Ops
2 | Current AG potential of 40 MMscf/d including 8 MMscf/d for gas lift. |  | 32.0 | Current producing IPSC wells ca. 40 MMscf/d below plant capacity of 54 MMscf/d. | Explore wells to utilize full plant capacity of 54 MMscf/d. | FMT/WRFM/Ops
3 | Opportunity to increase Dom Gas by ca. 57 MMscf/d (AGBD67/68) |  | 57.0 | AGBD68 unable to actualize potential of 40 MMscf/d Fish in hole for AGBD67 (not commissioned yet) | Re-validate potential by carrying out MRT Retrieve fish from hole and commission AGBD67. | WRFM/FMT/OPS CWI/Early NAG Project team
4 | Opportunity to maximize AG capacity utilization from possible closed in HGOR wells / 30 CIWR opportunities . |  | TBC | To ascertain associated gas from closed in well reviews. CO log data acquisition to confirm do-ability of planned CIWR candidates and their associated AG. | Fast track CO log acquisition Consider routing OBEL03 to AGBD AGG for full capacity utilization of AGG. | WRFM/FMT/OPS
 | Total |  | 112 |  |  | 

## Slide 10: PRODUCTION ENHANCEMENT SYNDICATE REPORT OUT
 | Opportunities | Reward |  | Challenges | Recommendation/Improvement Plan | Action Party
 | Facility (Haulage/Capacity) | Oil kbpd | Gas MMscf |  |  | 
1 | Existing Gross liquid plant capacity. | 230 |  | Capacity utilization (ca. 50%). | Explore possibility of bulking stations / reduction of footprint for capacity utilization. | Ops. Process Engg WRFM / FMT
2 | Existing AGG facility gas limit |  | 54 | Capacity utilization (ca.74%). | Long term option based on gas customers availability from commercial versus current demand for 280 Mmscf/d from both primary and secondary customers Opportunity for backfeed from Interfeed line to NGC (14 mmscf/d) | AMIL Gas commercial Agbada/Obigbo/Imo river PUs
3 | Opportunity to improve Dom gas through AGG facility by ca. 14 MMscf/d and improve AG capacity utilization |  | 14 | Availability of AG wells. Chokes on gas lifted producing wells. | Confirm AG associate with 30 oil conduits to ensure no constraints. | Ops. WRFM / FMT
4 | Gaslift Optimization | TBC |  | Chokes on gas lifted producing wells Measurements to establish actual gas injection for optimization. Establish lift gas for optimal oil production. Test separators availability Coriolis meter not working | Conduct a MRT test Review current practice of chokes on gas lifted wells. Ensure availability of test separator. Imbibe practice of monthly welltest/MRT programme based on welltest history. Reinstate Coriolis meter. | Ops. WRFM / FMT
5 | Opportunity to improve Capacity utilization of Flow station from current 50% to 80%. | 69 |  | Availability of wells for capacity utilization | Bulk stations Alignment of wells to their respective pressure regimes. | 

## Slide 11: PRODUCTION ENHANCEMENT SYNDICATE REPORT OUT
 | Opportunities | Reward |  | Challenges | Recommendation/Improvement Plan | Action Party
 | Availability (Wells, flowlines & facilities + SP) | Oil kbopd | Gas MMscf |  |  | 
1 | Opportunity to reduce mean time to restore Well trips |  |  | Restoration of wells requiring subsurface intervention | Harness the resources for quit well intervention team. Simplify communication process. / ownership | WRFM
2 | Routine Operational trips |  |  | Ability to identify real time deferment Logistics and protocols to respond. Security. | Real-time system embedment Explore opportunity with wellhead caging to re-instate real-time wellhead surveillance. Enhance security escort and availability in line with advise SOL. | Ops FMT
3 | AGG compressor availability |  |  | Availability of power | Sustain current practice of power improvement. Review and procure new Generator. Turbine to power Agbada hub | AGG Improvement Team
4 | Export pumps availability (N+5) |  |  | Excess resources (high OPEX). In view of low capacity utilization of 50%. | Optimize pumps in view of N+1 philosophy Carryout preservative maintenance on the pumps on site to improve availability Consider bulking stations | Support Mtce / Process Engr
5 | Opportunity to improve Power availability |  |  | Black start Generator overdue for major overhaul | Execute inspection asap | mtce
6 | Improve TNP availability |  |  | Export line availability | Harness the improvement in ongoing surveillance in LEH. Extend enhance surveillance contract strategy to Agbada PU | Pipeline WRFM / Secuirty
7 | Expedite PO creation for spares & materials availability |  |  | Extended delivery time as compared to ROS dates and MTTR PO creation time Strategy for critical spares availability | STA for Asset Reps to C&P for enhanced awareness on process PU dedicated CP Specialist Bring back price agreements on stock items SLAs between Asset & CP | AMIL

## Slide 12
COST OPTIMIZATION
3.0

## Slide 13: THE COST OPTIMIZATION SYNDICATE; REPORT OUT
 | Opportunities | Reward | Challenges | Recommendation/Improvement Plan | Action Party
1 | Catering (Spend less than $1.4M) | TBA | a) Daily POB Management - Station Attendants - Security Personnel - Provision of food to personnel (160 packs/day) and 23 packs each night. b) Provision of Lunch to third Parties | -Provide List of Personnel for lunch Pack & Dinner. - Establish & Review basis for this list. - Third Parties to provide account to charge for their lunch Packs & Dinner. - Commence use of meal tickets for External Work parties. - Review catering contract rates. - PUM to approve SEs. | PUM/ Helen
2 | Logistics |  | Cost of daily Shuttle (Bulk spend is on security logistics.) | - Verify company policy on personal travel to FOCs. - Reduce Rumuahia Crew change from twice to once a Week. - Reduce Frequency of Shuttle to thrice a Week. | Wilcox E.
 |  | $110K | - Multiple Logistics Request | - Commence Integrated Logistics request e.g. Requests for Self loader. | PUM/Eroms
3 | OPEX Spend | $300K | CAPEX spend being charged to OPEX. | - Every CAPEX activity must be built into the CAPEX budget. | 
 |  |  |  | Share CAPEX Budget with Team | Ruth O.
4 | Chemical Consumption | $263K | Phase treat Agbada 2 | 3 Drums per week ($70K) | Nkem/Wale
 |  |  | Shell Sol at Agbada 2. | Reduce by 50% ($20K) | 
 |  |  | Shell Sol Agbada 1. | Reduce by $12K | 
 |  |  | Umuechem Phase treat | Reduce by $11K | 
 |  |  | Mysella Across Agbada Facilities | Reduce by $110K | 
 |  |  |  | Reduction from other chemicals ($50K) | 

## Slide 14: THE COST OPTIMIZATION SYNDICATE; REPORT OUT Contd.
 | Opportunities | Reward | Challenges | Recommendation/Improvement Plan | Action Party
5 | Process Safety Review Cost | $12K |  | Remove from PU Operations Account. | Wale/ Ruth O.
6 | Waste Management | TBA | Unclear Lump Sum Charges | Provide & Review Cost breakdown. | Eroms/ Ruth O.
7 | Diesel | $50K |  | Potential for Savings | Ruth O./ Nkem
8 | Maintenance: Optimized value from maintenance services, contracts & personnel | $500K | No Service Contracts | 1)Assets to own Service contracts. 2)Explore opportunities of optimizing cost through proactive review and challenging of cost from service providers 3) Explore opportunities of engaging the services of specialist, procure specialist tools to enhance implementation DIY on such specialist activities e.g. Condition monitoring | Helen/Soronadi
9 | Rumuekpe Costs | $154K |  | Potential to bank 35% of OP17 budget (CMs & PMs) | Wilcox E./Babs. A.
 | TOTAL | $1,405K |  | Total Potential Cost Savings | 

## Slide 15: Cost Optimization Roadmap
S/N | Opportunities | Cost reduction Ambition $
1 | Logistics Optimization | 110,000.0
2 | OPEX Spend | 300,000.0
3 | Chemical Consumption | 263,000.0
4 | Process Safety Review Costs | 12,000.0
5 | Diesel Optimization | 50,000.0
6 | Maintenance Costs to TP Optimized | 500,000.0
7 | Rumuekepe OP'17 OPEX allocation | 154,000.0
8 | Avenue or other Cost Saving initiatives (11%) | 1,074,916.9
 | Total Expected Savings | 2,463,917
25% Cost Reduction