## Slide 1: Agbada/Obigbo 2019 Strategy
Agbada Conference Room
25th January 2019

## Slide 2: Cost Optimization
SN | Action/Improvement Plan | Timeline | Action Party
1 | Save 10% on catering by implementing the use of meal sheet at Agbada as done at Obigbo field | Continuous | Schedulers
2 | Optimize 15% to reflect the FIMS activities on operational wells/lines only, Corrective MTCE reports to be challenged | Continuous | Ops Supv
3 | Optimize Lube Oil and Grease spend by 10% by placing order for required grease and oils only | Dec 2019 | Schedulers
4 | Optimize Chemical consumption by 20% | Dec 2019 | Ops Supv / Scheduler
5 | Optimize AGO consumption by 35% | Dec 2019 | Ops Supv/ sche
6 | Obigbo NAG PM and CM cost to be reduced by 75% from NAG re-routing | May 2019 | Mtce/Ops TL