## Slide 1: Change IR Crushing activity contract from Major Project to Pipelines Pigging Contract by Feb 2021
L2 date
Initiative lead
Henry Unobukwu
Current stage gate
L0
Initiative sponsor
Steve Jones
L3 date
TBD
TBD
Problem statement
  Due to rising and changing mode of crude theft activities, SPDC is currently using Major Projects third party logistics contract to provide equipment (Swamp Buggy, Tug-Boat, Barge and Low Bed trucks) to support Government Security Agencies (GSA) to take out and crush the illegal refineries within the proximity of our Right of Way (ROW) on our 3 main Trunk lines (TNP, TEP & TRP) with very huge operating cost of FU$11.6m per annum. This was supposed to be ad-hoc activity but from the reality on ground and the negative impact it has had on pipelines availability, it has become an integral part of our Third Party Interference (TPI) Management.
  These equipment are provided to the GSA using a Mode 2 Contractor and it currently takes about 30% of Pipelines Security OPEX budget.
Initiative description
  The intent of the initiative is to change the contract for the supply of these logistics equipment from the current Major Project Contract to Pipelines Pigging Contract.
  This will bring down the OPEX by about 52% of the current cost (F$11.6m)
Estimate impact
TBD
FIT4 ID
Location(s)
Pipelines – TNP, TEP & TRP
Workstream
Security
Key stakeholders
Decisions needed to mature
What does success look like at the end of the 3 week sprint
  High level assumptions
  – Current cost is F$11.6m per annum.
  Forecast is 52% reduction of F$11.6m = F$6.0m per annum.
  Remark: The associated risk still resides with SPDC.
  Project Sponsor: Steve Jones
  Implementation Lead: Henry Unobukwu
  Project Team: Contract Holder (Eworitse Saniyo), CP Support (Tarere Oji), SE Support (Franklin Igbodo) Contract Owner (Chris Griffiths), Transformation Coach (Alphonsus Akaka)
  NAPIMS Engagement on ACV increase for new vendor.
  MCB Approval to increase ACV for new vendor.
  In case there is objection or delay from NAPIMS and MCB to increase the ACV, the CO (Chris Griffiths) need to give his nod to use the current ACV in the contract.
  Progress to L2 at a minimum.
  Alignment with CP and CH on new Pipelines Pigging vendor.
  Review Risk Assessment for new activity.
  Develop comprehensive rollout plan.