## Slide 1: Deploy Government Security Agency (GSA) Logistics Equipment for Crushing activities by Feb. 2021
L2 date
Initiative lead
Henry Unobukwu
Current stage gate
L0
Initiative sponsor
Steve Jones
L3 date
TBD
TBD
Problem statement
  Due to rising and changing mode of crude theft activities, SPDC is currently using third part logistics equipment(Swamp Buggy, Tug-Boat, Barge and Low Bed trucks) to support GSA to take out and crush the illegal refineries within the proximity of our Right of Way (ROW), on our 3 main Trunk lines (TNP, TEP & TRP) with very high HSSE risk and huge operating cost of FU$11.6m per annum. This was supposed to be ad-hoc activity but from the reality on ground and the negative impact it has had on pipelines availability, it has become an integral part of our Third Party Interference (TPI) Management.
  These equipment are provided to the GSA using a Mode 2 Contractor and it currently takes about 30% of Pipelines Security OPEX budget.
Initiative description
  The intent of the initiative is to farm-out all the logistics equipment supply to the GSA while SPDC pays them directly and supervise the effective use of these equipment.
  The will eliminate to the barest minimum the HSSE risk and bring down the OPEX by about 35% of the current cost (F$11.6).
Estimate impact
TBD
FIT4 ID
Location(s)
Pipelines – TNP, TEP & TRP
Workstream
Security
Key stakeholders
Decisions needed to mature
What does success look like at the end of the 3 week sprint
  High level assumptions
  – Current cost is F$11.6m per annum.
  Forecast is 35% reduction of F$11.6m = F$4m per annum.
  Reduce to the barest minimum the HSSE risk exposure to SPDC and our third-party contractors.
  Project Sponsor: Steve Jones
  Implementation Lead: Henry Unobukwu
  Project Team: External Security Relations (Toye Fatoki); Finance Support (Opeyemi Adepoju), CP Support (Francis Wilcox), Legal (Eric Ngoesionwu), Transformation Coach (Alphonsus Akaka)
  GSA Engagement to ensure acceptance of the farm-out.
  ABC SME Support.
  Progress to L2 at a minimum.
  Estimated financial impact reviewed and agreed with Security Finance Lead.
  Develop comprehensive implementation plan.