## Slide 1: Enabler charter | Component level Competitive Scoping For Epu 3 & Kolobiri
Enabler name: Component level Competitive Scoping For Epu 3 and Kolobiri
Deliverables:
  Establish the gap to target (OP22 Capex vs cost target in the CISs)
  Engage the FEDMs for the Cost Improvement Staircases (CISs)
  Establish maturity of opportunity in the CISs – risked or un-risked
Teams/groups/assets/SOVs impacted/interdependencies
Teams impacted: OneSS (particularly FEDM, FEE) & Wells
Applies to SPDC opportunities only
Implementation high level timeline (phases and milestones)
Enabler description and key benefits:
Over 40% savings has been gained from application of PT2020 vs OP14; and PT2025 has further ambition to >30% cost savings vs OP2020 position by 2025
The HCM transformation initiative tracking some key projects has already baked in significant savings in OP20 with some residual savings;
There are other projects expected to deliver cost savings over OP20 as well
Key benefits include:
The pre DG3 projects have Capex phased from 2023. Because the opportunities are mainly un-risked, a POS of 50% has been applied in the value estimate.
  Epu phase 3: 10 M$ (CS 10M$; Others NA M$)
  Kolobiri: 110 M$ (CS 110 M$; Others NA M$)
Sponsor: GM Development
Implementation owner, governance, and team members:
Owners: Elisha Ezekiel-Hart, Peter Osadjere
Workstream Lead(s): Lilian Okorie
FEDMs: Richard Hofmann, Adenike Sonde PM: Victor Tikili
CEs: Olami Festus SS: TBD Wells: TBD PS: Sesan Akinbile
Enabler level: SPDC
Key issues/risks/decisions:
Implementation Deadline: Dec’23
  2022
  2023
  Dec
  Jan
  Feb
  Mar
  Apr
  May
  Jun
  Jul
  Aug
  Sep
  Oct
  Nov
  Dec
  Alignment with Group PMO
  on steps for Component Level CS
  Component Level Benchmarking
  Outcomes (BCC)
  Activity
Business as usual mindset to Competitive scoping
Non ever green CCI (pre-concept select) and CIS (pre-OSD)
Cost creep during project execution
Commitments
- Confirm ownership – done
- Reconfirm impact ($$) – done
- Confirm resources to support delivery of initiative – done.
  Component Level CS Framework

## Slide 2: 10) Cost Evolution and Improvement Staircase (MOD mln $ 100%)
Chart: 
 | 113.5 | 443 | 429.7 | 425.5 | 403.6 | 360.6 | 345.7 | 332.9 | 288.3 | 288.3 | 291.4 | 273.5 | 237.7 | 68.9 | 237.608 | 236.938 | 235.138 | 232.428 | 231.208 | 230.908 | 230.398 | 224.418 | 68.6 | 222.408 | 221.208 | 220.258 | 218.268 | 213.288 | 212.633 | 66.45 | 195.8
 | 176.4 | 3.9 | 17.2 | 4.2 | 21.9 | 43 | 14.9 | 12.8 | 44.6 | 3.1 | 5.7 | 23.6 | 35.8 | 66.3 | 0.092 | 0.67 | 1.8 | 2.71 | 1.22 | 0.3 | 0.51 | 5.98 | 60.478 | 2.01 | 1.2 | 0.95 | 1.99 | 4.98 | 0.655 | 60.478
 | 30.4 | 33.5 | 32.83 | 28.83
 | 65.4 | 29.6 | 29.6 | 29.6
 | 49.5 | 25.9 | 19.92 | 14.94
 | 7.8 | 13.5 | 12.99 | 12.335
Wells: T&I
2.0
Owners Cost
5.0
Contigencies Mgt
0.7
Statutory
3.1
BCC
7.8
DG2
3.9
Land Acquistion
Bulkline
4.2
Tie-in
OSD
Access & Loc Prep
EPC Premium
Power Cable
Remote Mfd
Wells Count
Manning
5.7
SP & NDDC
Contigencies
Inflation/ Escalation
DG3
0.1
Design Replica
0.7
Owners Cost Optimization
1.8
Contract Optimization
0.3
Wells: SCT
0.5
Statutory
6.0
Contigency
FID
1.2
2.0
443.0
237.7
224.4
212.6
Access Road
Land Acquisition
2.7
1.2
Facilities: EE
Wells: EE
1.0
-46%
-18%
-8%
Special Cost (Fixed %)
Contingency
Market Factor
Owners Cost
EPC
Wells
GtP
-18%
UDC
5.6
UDC
3.0
UDC
2.9
UDC
2.7
UDC
2.5
EE opportunities from previous slide implemented in this staircase.