## Slide 1: PTW SIMPLIFICATION PROJECT

## Slide 2: Permit to Work | Enabler Charter
Enabler Name: PTW Process Simplification
Deliverables
Developed project charter (Completed)
Conduct a SIPOC to understand End users perspectives and pain points in PTW process
Pull data and further deep dive for insights using select assets – Wells , Bonga & Central Asset
Harness and Validate improvement levers/opportunities
Deploy changes to and recommendation to the Assets and line of business through process custodian
Capture changes in the PTW training pack and roll out to entire organization
Hand back to process custodian to monitor implementation through effectiveness Assurance checks
Teams/Groups/Assets/SOVs impacted/Interdependencies
Teams impacted: All SCiN LoBs
Applies to all assets, projects, wells and global/corporate functions
Main Interdependencies: IT
Implementation high level timeline (phases and milestones)
Enabler Description and Key Benefits:
Problem Statement: PTW Process has been modified several times however Compliance at point of executing activities on site remains a key challenge.
This initiative therefore seeks to understand the perennial gaps in PTW implementation with a view to making the process more efficient and deliver intent based compliance. This will be achieved by:
Creating a line if sight through the PTW procedural requirements, planning, authorization and revalidation
Potentially reduce average cycle time for planning and executing PTW process
Eliminating complexity and ambiguity in the use of permit which will reduce the use of PTW to self protect for the sake of compliance
Key benefits include:
Efficient and intent/value based PTW process compliance
Minimize delays & huge cost implication during PTW processing
Potential estimated cost Savings of $200k
Sponsor: GM SE
Implementation Owner, Governance, and Team Members:
Aghaiyo David
Seun Ogundele
Ngozi-Pope Orewa
Chinenye Nwafor
Enabler Level: SCiN
Key Issues/Risks/Opportunities:
Implementation Deadline: End of 2021
  2020
  2021
  Dec
  Jan
  Feb
  Mar
  Apr
  May
  Jun
  Jul
  Aug
  Sep
  Oct
  Nov
  Dec
  Conduct a SIPOC
  Pull data and further deep dive
  Deploy changes to and recommend
  -dation to the Assets/LoB
  Activity
Key Issues/Risk: Stakeholder alignment, Human Performance
Key Opportunities: Leverage on existing systems – electronic PTW systems; similar existing initiatives/team efforts to increase HoTT
  Develop project charter
  Harness and Validate improvement
  levers/opportunities
  Roll out to entire organization
  monitor implementation
Gbadebo Adeboye
Agala Belema
Abanum Andrew
Ikedilo Nonso
Nwawuike Chinedu/Nwosu Alloysius

## Slide 3: Deepdive Insights| PTW Process
Levers to Simplify
PROCEDURE (key PTW
Requirements)
Implementation (End user alignment
with Procedure)
Initial Insights
Initial OFPs
  Procedure provides clarity around activities requiring and those not requiring a PTW.
  Frequent changes in permit vision making procedure go off sync- 4 ver/4yrs
  Daily Tier 1 self monitoring, 6 monthly Tier 2 self effectiveness Assessment by PUMs/Project mgrs. & 3 yearly Tier 3 independent effectiveness audit
  Takes min of 5 signatories to initiate a PTW process – on average of 1day/cluster Assets & 3 days/distant locations.
  Layers of reviews- JHA, Isolation, daily PTW coord. in add to signatories to set permit in motion
  Procedure alignment with permit vision
  Reduce average cycle time to set permit in motion.
Procedure/planning
Execution
End user Myths
  2019 PTW – Gbaran- 2496, Bonny- 7278 Tunu-422 Bonga – 2813
  2020 PTW – Gbaran-1759, Bonny- 3980 Tunu-813 Bonga –1600
  Average 20% activities not requiring permits but PTW in place
  Average of 40 Live permits/day
  Tier 1 monitoring for 10% permits issued = 4/day on the average-indication is that execution is not consistent/hardly done
  How effective is 6monthly self assessment- no reports sighted/not consistent/hardly done-
  I have a permit, so am complying- desire to comply & risk normalized
  PTW in place validates effective control
  PTW enables adherence to work procedures
  Activities are visible to site leaders and makes them stay in control- high risk even signedd off by supervisors instead of PUM
  No surprises since we do daily effectiveness monitoring – hardly executed
  FTE optimization for activities not requiring permits-cost saving equivalent
  How effective is effectiveness assessment- integrate daily Tier 1 monitoring into focused review sessions to derive value
  Intent based compliance
  Shift in mindset
  Eliminate tick box mentality
  Engage/upskill end-users

## Slide 4: Percentage of Work Not Requiring Permit 2019-2020
Use of PTW for routine work still prevalent in some assets
2019
2020
Chart: Permit Required/Permit Not Required
| Bonga | Gbaran/KC | Bonny | TUNU Node
PTW required | 1600 | 1387 | 3169 | 629
PTW Not Required | 0 | 369 | 811 | 184
Routine work include non-intrusive/breaking containment, maintenance, inspection not involving confined space entry and fault finding (troubleshooting provided safety system is not defeated)
Increased PTW due to Tunu AGS
Chart: Permit Required/Permit Not Required
| Bonga | Gbaran-KC | Bonny | TUNU Node
PTW Required | 2813 | 2496 | 5751 | 339
PTW Not Required | 121 | 612 | 1526 | 83

## Slide 5: Survey Outcomes /Insights
On a scale of 1-10, how would you rate the ease of understanding of the PTW procedure
Average - 8.25
How would you rate the average waiting time from PTW initiation to issuance
69% - Okay
17% - Too Long
Average time (hrs) for processing a permit in your facility
Difficulties encountered in processing a permit in your facility
Unavailability of trained personnel
Inadequacy of computer/printer
Poor network
Poor awareness (3rd Party)
Delays in authorization
Extended Process (especially when corrections are made)
On a scale of 1-10, how would you rate the level of competence on PTW in your facility
Average - 8.52
10mins, 30mins, 1 – 3hrs, 24 – 48hrs
Insights
Average processing time is min. 3-4hrs to 48hrs. This time could be further reduced where identified inefficiencies are cut off from the process implementation across assets
83% of target users claim the PTW procedure is clear and easy to understand
Difficulties/inefficiencies are largely around availability of trained personnel, computers/printers/network, and identified deficiencies in the e-PTW system
85% of users believe the competence level of PTW is high, However there seem to be a shortage of trained personnel to administer the process. This puts pressure on the few available personnel and result in delays.
More personnel need to be appointed and trained

## Slide 6: Survey Outcomes/Insights
Do you maintain a list of Permit Exempted tasks in your facility
71% - Yes
On a scale of 1-10, how would you rate clarity around understanding of task requiring and those not requiring a permit.
Average – 8.6
Value of the Daily PTW Monitoring (10% representative sampling)
Average – 7.86
Value of the 6-Monthly PTW Effectiveness Review?
Average – 7.93
PTW process is ambiguous and complex – should be simplified
Time spent processing permit is way too long and distracts actual execution of work
I have a permit, so I'm automatically complying
PTW in place validates effective control
PTW enables adherence to work procedures
PTW makes activity execution visible to site leaders and helps them stay in control
True – 31% False – 69%
True – 34% False – 66%
True – 28% False – 72%
True – 49% False – 51%
True – 87% False – 13%
True – 97% False – 3%
Insights
Inconsistency in the use of Permits for activities across assets
About 80% of target users find these effectiveness review useful for continuous improvements of PTW across the assets.
However, the daily & 6monthly review should be further modified to achieve better outcomes
Inconsistency in the understanding of the PTW intent and use.
Training of personnel required
PTW will not enable adherence if work procedures are not followed
PTW makes work visible, but site leaders need to take an action by following procedure or visiting worksite to stay in control

## Slide 7: Recommendations
B
A
C
Tools & Equipment
C
Eliminate challenges with printing and paper usage; Reduce PTW processing time; Enhance remote working; Encourage spot assessment during and after work completion:
  Replicate use of mobile electronic device for permit vision tool to ease authorization, issuance and acceptance of permits. Collaborate with connected field worker program to Fastrack delivery
  Deploy use of wearables to complement electronic devices to ease permit authorizations for remote locations
Asset/project Managers - June 2022
Eliminate use of permit for low- risk activities by enabling “permit not required” default mode in the permit vision tool. Connect with the permit vision IT project team to implement
  Operations Safety - June 2022
Re-define activities requiring PTW application and sensitize the stakeholders including end-users. Operations Safety -Dec. 2021
Define minimum competence required for manning the PCF to strengthen the role of coordinators as gatekeepers.
  Operations Safety -Dec. 2021
Seek exemption and integrate daily permit to work monitoring as part of Permit holder responsibility. Also capture in the focused review sessions/coordination meetings to derive value. Operations Safety -Dec. 2021
Continue 6-monthly (tier 2) audit but focused at asset level instead of production unit level. create opportunity for cross-learning
  Asset/project Managers – Dec 2021
Update the procedure to create alignment with the permit vision and take into consideration improvement initiatives.
  Operations Safety -Dec. 2021
Process Effectiveness
Training & Development
Define criteria for those that required PTW training prior to nomination. e.g. Frontline workers, Operators, Technicians. Etc.
  Operations Safety -Dec. 2021
Update the PTW training manual to simplify and to reflect improvement action and changes
  Operations Safety -Dec. 2021

## Slide 8: Next Steps/Conclusions
2
3
4
CURRENT REALITY
Challenges/Gaps in PTW Implementation
DESIRED OUTCOME
Simpler, Efficient & intent based PTW compliance
1
Deliverables
Pull data and further deep dive for insights using select assets – Wells , Bonga & Central Asset
Conduct a SIPOC to understand end-users perspectives and pain points in PTW process
Harness and Validate improvement levers/opportunities
Deploy changes and recommendation to the Assets and line of business through process custodian
Adopt Improvement Recommendations
Tool and Equipment
Process effectiveness
Training and development
Project summary statement
Identified challenges and improvement opportunities for PTW process with clear accountability of who is to execute
The project recommendation have the potential to create efficiency, simplification if the recommendations are achieved as stipulated
The project team will conduct assurance in the next 6 months to check effectiveness of implementation.
Hand back
The recommended actions handed over to the run and maintain team- i.e. process custodian/Operations Safety team.

## Slide 9: Team Composition:
  Workstream Objective
  To understand challenges/gaps in PTW implementation, make the process simpler, efficient and deliver intent based compliance
  Achievements
  Efficiency and Credibility
  Identified challenges and improvement opportunities covering Tools & Equipment, Process Effectiveness and Training/Development with clear accountability and timelines to execute improvement recommendations
  These recommendation have the potential to create efficiency, simplification if implemented as stipulated
  Recommendations have been handed over to the run and maintain team – Process Custodian/Operations Safety team.
PTW Simplification Project Summary
    Line of Sight to L5
    Next Steps
      Handover to Run & Maintain – June 2021
      Dec. 2021: Project team to conduct assurance to check effectiveness of implementation