## Slide 1: D-FEAT PROJECT –Implementation PoaP 2022
2021 YR 1 | 2022 -YR 2 | Feb |  |  |  |  | Mar |  |  |  | Apr |  |  |  | May |  |  |  |  | Jun |  |  |  | July |  |  |  |  | Aug |  |  |  | Sept |  |  |  | Oct |  |  |  |  | Nov |  |  | 
 |  | 1 | 8 | 15 | 22 | 29 | 5 | 12 | 19 | 26 | 3 | 10 | 17 | 24 | 1 | 7 | 14 | 21 | 28 | 5 | 12 | 19 | 26 | 2 | 9 | 16 | 23 | 30 | 6 | 13 | 20 | 27 | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27
PROJECT MANAGEMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
NIGERIA IMPLEMENTATION |  |  |  |  |  |  |  |  |  |  | t |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
GSAP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SECRYT (SERP & CRYSTAL) & CEE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Charter Agreed
PIRA Review & Signoff
SG2 Signoff
CIRA preparation and Sign-off
Project Execution and Solution Implementation
PIA,BIA,LRA Preparation and Sign-Off
Go –Live Bolivia/Brazil
ARB review and sign-off
Nigeria Hypercare
PM Onboarding
PWC testing & UAT
SAHLD Doc prep
Budget & LE sign-off
ATD Brazil, Bolivia
Detailed Design & Development
Data Preparation
SG 4 Sign-off
SG 2 Sign-off
Data Sample to PWC
Design & Development
NIGERIA GO-LIVE
DATA PREPARATION
DATA Application and Approval Process
IRM /SHLAD discussion
SG4 Sign-Off
DATA Application and Approval Process
DATA PREPARATION
Philippines would be pathfinder among GSAP countries
Support Model Finalization
Regression testing
UAT sign-off
Business gets Access to the demo tool
Go –Live
DATA shared with PWC
PwC testing
Access to business users
Business UAT
UAT Sign-off
Go –Live
SG 2 Sign-off
DATA shared with PWC
PwC testing
Access to other business users
Business UAT
UAT Sign-off
SG 2 Sign-off
Project Closure & Retrospective
Hypercare
Hypercare
Philippines GO-LIVE
Relationship between ERPs and countries is Many to one hence list of countries per swim-lane can change subject to business req/data readiness inputs. Scope freeze timelines Mar 3rd week and June 4th week for the July and Nov Go-Live
Blueprint and BG SAP already onboarded
Notes: Make Soc Gen red
Mashreq- 19 July