## Slide 1: Implement SMART CONNECT on Critical Rotating Equipment @ tunu Node by Oct 2020
Build Machines Train ( L1-run status , L2-performance & L3- Health monitoring) Models
Validate models
Deploy Machine Model to Shell Smart Connect web domain
Train Site team
PLAN (IMPLEMENTATION)
ANALYSIS
Implement SMARTCONNECT on Critical Rotating Equipment @ Tunu Node by Oct 2020
Team
Achieve 20% (22.46boe) reduction in Total Hydrocarbon Production loss by Oct 2021.
Desired Benefits
UPDATED: 7/07/2020
NEXT REVIEW: TBA
Date Updated/
Next Review Due
All production critical rotating equipt at Tunu node are not hooked up to Shell Smart Connect. Hence,Important machine information are not displayed on the web for machine performance and health monitoring. Lack of remote access to the rotating equipment by specialised staff, for incipient failure condition detection and swift intervention, could result in catastrophic failure and high maintenance cost incurred. According to the GPD report, from January to July 2020 , the deferment figure across tunu node is 117KBOE. 50% of the deferment rate is attributed to failure / sub optimal performance of equipment. These equipment include 3 gas turbine generator, 8 gas turbine driven compressor train,10 booster compressors,2 screw compressors,7 air coolers,11 gas engine generators and 26 electric motors.
CURRENT CONDITIONS: Level of Smartness of Critical Equipment
What is the PROBLEM?
How to FIX IT ?
Business Outcome/Follow up Measure.
Reliability Engineering
LoB
GOALS (SMART)
Reduce Unscheduled production deferment due to equipment failure by 20% from Jan 2021
Reduce equipment breakdown maintenance cost by 20% annually.from Jan 2021
Desired Benefits
Project Title
Tunu node deferment cause analysis -2020 YTD
Notes: 15 Mins