## Slide 1: Optimise Aircraft fleet from 5 to 4 to meet SCiN demand by November, 2020
L4 date
Initiative lead
Onyeka Ikechukwu
Current stage gate
L2
Initiative sponsor
Victor Ojabo/Paul Van Den Hemel
L5 date
December 2020
November 2020
Problem statement
  Context: current demand for air transportation is met with 5 aircrafts broadly assigned to helibases (1x Warri, 2x PHC, 2x Lagos). Historic utilization of the aircraft flying capacity is trending at ~67%, consistent across helibases. Seat utilization is trending around 85%
  Complications:
  - Local supplier (Caverton Helicopters) profitability of which might be significantly impacted
  Uncertainty of future demand outlook given COVID-19pand OPEC production cuts
Initiative description
  Reduce aircraft fleet from 5 to 4 while meeting SCiN demand and not compromising on safety
Estimate impact
24164
Wave ID
Location(s)
SCiN
Workstream
Opex
Key stakeholders
Implementation plan: key actions required
Risks:
  Assumption: 4 aircrafts by November 1st, 2020
  Savings: $348k/month saving on elimination of monthly aircraft rent element; total flying hours assumed to remain the same (redistributed between remaining 4 aircrafts resulting in higher capacity utilization)
  GM/DMD; MD SNEPCo; PS Mgr
  Asset Mgrs
  GM Wells
  GM C&P
  SPDC FD/ SNEPCo FD
  NAPIMS
  Caverton Helicopters
  Commercial:
  Develop vendor engagement strategy (BATNA)
  Engage the vendor to agree operating model with 4 aircrafts
  Release the note to the vendor + 90 days notification period
  Decreased service levels due to less spare capacity if demand surges (e.g., spike in the activities post-COVID, increased emergency response requirements, etc.)
  Risk of vendor increasing rates for remaining services if they are unable to breakeven (mitigation: development of negotiation strategy as part of the implementation plan)
  Process:
  “Demand on paper” exercise to identify required changes to demand management Incorporate changes to e2d LMS
  Syndicate with key stakeholders
  Operate based on revised process

## Slide 2
Analyses of historical data indicated potential opportunity to operate with 4 airframes with active demand management
Chart: 
0
50
200
100
150
Jan
Feb
Jan
Nov
Mar
Feb
Apr
May
Jun
Simulated week
Jul
Aug
Sep
Oct
Dec
Mar
Apr
2019-2020 total monthly helicopters demand
Hours flown
PHC x2
5 AC capacity (total)
Lagos x2
4 AC capacity (total)
  On total fleet level, clear opportunity to operate with 4 airframes capacity
  No individual base which would readily accommodate loss of an airframe – active demand management is required to maximize use of spare capacity (re-assigning the fleet based on pockets of demand vs dedication of aircrafts)
  Simulation on average week to validate the opportnity
1 Capacity is based on 60% assumption of10.5 hrs a day 6 days a week
Simulated week
COVID-19 crisis
Chart: 
60
0
40
20
80
Jan
Sep
Feb
Mar
Apr
May
Apr
Jun
Nov
Jul
Aug
Oct
Dec
Jan
Feb
Mar
Chart: 
0
20
60
80
40
Jan
Mar
Sep
Jul
Feb
Apr
May
Jun
Aug
Oct
Nov
Dec
Jan
Feb
Mar
Apr
Chart: 
0
40
20
Feb
May
Jan
Apr
Mar
Nov
Jun
Jul
Mar
Aug
Sep
Oct
Dec
Jan
Feb
Apr
2019 flight capacity1 utilisation: 67%
2019 seat utilisation: 85%
2019-2020 total monthly helicopters demand by helibase
Hours flown
WARRI x1
PHC x2
LAGOS x2

## Slide 3: Initial simulation suggests 97% service level achievable with 4 Airframes with active demand management
Insights
  Approach:
  Utilising simulation developed for helibases optimisation
  Simplified assumptions:
    Actual Demand Week 27 2019 (vs full year modelling)
    Fixed demand (vs optimisation/re-routing)
    66 hours per week per airframe fixed availability assumed (no buffer capacity for disruptions, demand peaks and safety flights modelled)
  Outcomes:
  The best case scenario (removing 1 airframe in PH) allows for 97% service level before demand optimisation
  Time utilisation to be increased from 50% to 61%
  Seat utilisation to be increased from ~83% to ~84%
  Further potential improvements:
  Better planning and/or changing PAX origin base location per customer location/destination could allow meeting same service levels as with 5 airframes
Overview of Simulated Performance for 4 scenarios
  Current state
  5 helicopters:
  1x in Warri
  2x in Lagos
  2x in Port Harcourt
  Scenarios:
  Scenario 1: As-Is
  Scenario 2: Heli less in PH
  Scenario 3: Heli less in Lagos
  Scenario 4: Heli less in both PH and Lagos
Best case scenario in terms of service levels

## Slide 4: $350k monthly savings can be achieved from October 2020
Chart: 
 | 222172 | 222172 | 347658.2466 | 347658.2466
 | 125486.2466 | 0
Monthly aircraft rent USD element
Charge for flying hours
Total monthly savings
Monthly aircraft rent NGN element
0
  RW AW139 MSC rate per aircraft per month
  Assumed 0 charge for the flying hours as the flying hours assumed to be rebalanced between 4 airframes
Expected savings, $
  RW AW139 MSC rate per aircraft per month at 360 NGN/USD FX rate

## Slide 5: 5 key risks have been identified
Future demand above historic averages (e.g., spike in the activities post-COVID)
Emergency response requirements above base assumptions
Insufficient dedicated capacity to meet the demand with 1 airframe less for any helibase
Increased rates on remaining aircrafts if vendor is unable to breakeven with reduced scope of services
Contractual limitations for “capacity pooling” due to structure (2 contracts currently for 2+3 helicopters potentially assigned to certain bases)
Decreased service levels (inability to meet demand)
Value erosion
Theme
Risk
Mitigation measure
  Incorporate activity based long-term demand planning (vs operational 2 weeks outlook) into e2e LMS to improve demand visibility in the scheduling horizon, stabilize integrated work schedule and agree improved control of demand changes
  Buffer capacity to meet emergency requirements to be tested and clearly documented during “Demand on paper” exercise; active demand management to have clear action plan in case if demand cannot be met
  Adopt “capacity pooling” approach to demand planning (vs currently dedicated airframes approach)
  Leverage planned work off-shore (Work Orders) to smoothen peaks and troughs in demand for passenger movement
  Agree integrated logistics scheduling process with the business during stakeholder engagement sessions to ensure buy-in and collaboration
  Optimise demand further (routing optimisation, surveillance flights optimisation etc.) as part of business as usual activities
  Develop clear negotiation strategy incl. BATNA
  To be validated

## Slide 6: L3 implementation plan has been developed
today

## Slide 7: Ask from the cadence
  Approval to start vendor engagement

## Slide 8: Back-up >>>