## Slide 1: Title: FORC005L Bean OPTIMIZATION – Gain of 100 bopd by End May 2019
Business Case/Objectives:
Increase production from Forcados Node by carrying out bean optimization for FORC005L with an expected gain of 100 bopd. This is in line with active WRFM / surveillance practice carried out by the Forcados Field Management Team (FMT) in collaboration with Production operations.
Potential Benefits & Measurement:
100 bopd
Project Scope/Actions :
Evaluate H1 2019 allowable vs actual production.
Identify opportunities for optimization.
Calibrate well performance model.
Validate bean up opportunity.
Share execution sequence with operations.
Execute programme, test well & take wellhead sample.
Report gain.
Critical Success Factors:
Bean availability.
Timely delivery of proposed bean-up sequence.
Validated test result.
Project Sponsor: Eneyok, Gogo
Project members: Olagunju, Aliyu; Arochukwu, Elias; Okoro, Felix.
 | Oil | Gas
 | $'mln | $'mln
Opex | 0 | 0
Capex | 0 | 0
Total | 0 | 0